AMPM BUILDING SERVICES LIMITED

Launch Business Plan

Board paper — for approval

A trading subsidiary of AMPM Group Limited

Full building-services contractor — M&E · fit-out · fabric · roofing · groundworks

Operational launch: 1 July 2026   ·   Year-one revenue target: £4.0 million

Version 2.1   |   June 2026   |   Strictly Confidential

# Contents

Contents	2

1.  Executive Summary	3

2.  Purpose of this Paper and Decisions Sought	3

3.  Strategic Rationale	4

4.  Services and Scope	4

5.  Market Context	5

6.  Go-to-Market Strategy	5

7.  Accreditations and Insurance Roadmap	6

8.  Financial Plan	7

9.  Operations and Team	8

10.  Launch Plan — to 1 July and First 90 Days	10

11.  Principal Risks and Mitigants	10

12.  Relationship to Gemini and the Group	10

13.  Decision and Next Steps	11

# 1.  Executive Summary

AMPM Building Services Limited is an incorporated, trading subsidiary of AMPM Group Limited. It is launched as a full building-services contractor across five service lines: mechanical and electrical (M&E), fit-out, fabric, roofing, and groundworks. The entity exists to capture building-services work currently sub-contracted out of Gemini AMPM to third parties — bringing that margin in-house, onto a separate profit-and-loss account, with a clean and clearly governed risk profile.

The strategy is deliberately phased. In Phase 1, AMPM Building Services sub-contracts into Gemini AMPM on live projects, generating immediate revenue with minimal new-business risk. In Phase 2, the entity wins its own direct clients, building an independent order book. The Year-1 revenue target is £4.0 million.

This structure de-risks Gemini AMPM. New supply-chain relationships, new client credit exposures and the operating risks of a fast-growing entity are held in the new company — not consolidated onto the balance sheet and accreditation register of the Group's 27-year-old flagship.

The financial plan is conservative by design. Year 1 is planned as a controlled near-breakeven (operating profit of approximately £54k on £4.0m revenue) as the entity establishes its supply chain, accreditations and direct order book. Margin matures as the higher-value direct channel grows: the plan reaches approximately £10m revenue and 2.8% EBITDA by Year 3.

Headline financials (£'000):

|  | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Revenue | 4,000 | 7,000 | 10,000 |
| Gross profit | 585 | 1,063 | 1,540 |
| Gross margin % | 14.6% | 15.2% | 15.4% |
| EBITDA | 62 | 166 | 282 |
| Operating profit | 54 | 154 | 266 |
| Operating margin % | 1.4% | 2.2% | 2.7% |

Source: AMPM Building Services Financial Model v1.0 (June 2026). All figures illustrative and subject to board approval.

# 2.  Purpose of this Paper and Decisions Sought

This paper sets out the operational and financial case for trading AMPM Building Services Limited from 1 July 2026. It is presented to the AMPM Group board for formal approval of the launch, the Year-1 plan, and the specific decisions below.

Decisions sought:

- Approve the launch of AMPM Building Services Limited as a trading subsidiary from 1 July 2026, operating across the five service lines defined in Section 4.

- Approve the Year-1 business plan: a £4.0m revenue target via the phased go-to-market in Section 6, delivering a planned operating profit of approximately £54k.

- Approve a ring-fenced working-capital facility of up to £200,000 for the entity — funded independently and not drawn from Gemini AMPM's cash position.

- Approve the Year-1 headcount plan (5.5 FTE, Section 9) and the group management-charge basis used in the financial model.

- Approve the orderly transfer of existing Gemini building-services scope into the new entity (Section 12).

- Authorise the Year-1 accreditation and insurance programme (approximately £55k, Section 7) required to enable Phase 2 direct trading.

# 3.  Strategic Rationale

## 3.1  Why a separate entity

Running building-services work inside Gemini AMPM creates four structural problems:

- Risk contamination. New supply chains, new accreditation requirements and new client credit exposures are consolidated onto Gemini's balance sheet and accreditation register, placing the 27-year-old flagship at unnecessary risk.

- P&L opacity. Building-services work mixed into Gemini's accounts obscures the true performance of both businesses, complicating board and investor reporting.

- Accreditation mismatch. Building Services requires different accreditations — NICEIC or NAPIT (electrical), Gas Safe (gas), FMB and trade-specific schemes — distinct from Gemini's fire and life-safety stack.

- Incentive alignment. A standalone entity supports a separate management-incentive structure, critical to recruiting and retaining the operational leadership needed to scale.

## 3.2  Why now

- Gemini's live pipeline already contains M&E, fit-out, fabric, roofing and groundworks scope being sub-contracted out — immediate, captive revenue.

- Several Tier-1 and institutional clients known to the management team are actively seeking a reliable direct building-services contractor, shortening new-business development time.

- Market demand is strong: post-pandemic construction activity, energy-efficiency retrofit (heat pumps, EV charging, HVAC), and Building Safety Act remediation all drive volume.

- Group overheads — finance, HR, IT, marketing — are already in place, so the entity launches with minimal incremental fixed cost.

## 3.3  De-risking Gemini — the design principle

Every new supply-chain relationship, client contract and accreditation added to AMPM Building Services is one that does not appear on Gemini's risk register. Gemini retains its clean 27-year track record and mature accreditation stack. Building Services starts fresh — appropriate for an entity that will spend its first 12–18 months establishing itself.

# 4.  Services and Scope

AMPM Building Services operates across five service lines, held under one entity with a single point of contact, one programme and one accountability chain — the commercial promise that distinguishes it from procuring five separate trade packages.

| Service line | Scope | Primary market drivers |
| --- | --- | --- |
| M&E (lead) | HVAC, heat pumps, ventilation, plumbing, plant; first and second fix electrical, distribution, EV charging, lighting and power. | HVAC and heat-pump retrofit, energy-efficiency programmes, EV charging rollout, new-build and fit-out M&E packages. |
| Fit-out | Cat-A and Cat-B fit-out, dry-lining, partitioning, joinery and finishes. | Office refurbishment, residential conversions, Tier-1 supply-chain fit-out. |
| Fabric | External envelope: cladding and rainscreen, brick and repointing, render, curtain walling, EWI; façade repair and remediation. | Building Safety Act remediation on Higher-Risk Buildings, decarbonisation/EWI retrofit, façade refurbishment, insurance reinstatement. |
| Roofing | Flat and pitched roofing, replacement, waterproofing — GRP, EPDM, single-ply, pitched. | Building-envelope programmes, landlord compliance, insurance reinstatement. |
| Groundworks | Foundations, drainage, concrete and civils; enabling works. | New-build enabling works, drainage compliance, external-works packages. |

Sequencing. M&E leads — it is the most heavily sub-contracted scope in Gemini today and therefore the fastest route to captive revenue. Fabric is the strongest external growth angle, carried by Building Safety Act remediation demand. Fit-out, roofing and groundworks scale as the supply chain and accreditation position mature.

# 5.  Market Context

The UK building-services market is supported by three durable demand drivers, each aligned to a service line:

- Building Safety Act 2022. Remediation of Higher-Risk Buildings and the golden-thread compliance regime drive sustained fabric, façade and M&E demand — an area where the Group's compliance heritage is a direct credibility advantage.

- Decarbonisation and energy efficiency. Heat-pump installation, HVAC retrofit, EWI and EV-charging rollout underpin the M&E and fabric pipelines across commercial and residential stock.

- Tier-1 supply-chain demand. Main contractors continue to let M&E and fit-out packages to capable, compliance-ready sub-contractors — the segment Phase 1 and Phase 2 both target.

Geographically the entity follows the Group: London and the South of England, where the management team's client relationships are concentrated. National reach, where required, is a Group-level matter delivered through acquisition rather than organic stretch.

# 6.  Go-to-Market Strategy

## 6.1  Phase 1 — Internal sub-contracting (Months 1–3)

AMPM Building Services is appointed as a sub-contractor on Gemini projects carrying M&E, fit-out, fabric, roofing or groundworks scope. This delivers:

- Immediate revenue — a day-one pipeline without new-client development time.

- Operational track record — real delivery experience before external-facing activity begins.

- Supply-chain development — the opportunity to qualify and embed preferred sub-contractors under controlled conditions.

- Cash-flow foundation — Gemini settles on normal commercial sub-contractor terms.

This is a launch mechanism, not a permanent arrangement. Gemini's order book provides sufficient pipeline to establish an initial run-rate while Phase 2 develops in parallel.

## 6.2  Phase 2 — Direct client relationships (Months 2–6)

In parallel, the entity approaches known, friendly clients already procuring building-services work:

- Existing Gemini fire and life-safety clients with separate M&E or fit-out requirements procured elsewhere.

- Tier-1 contractors (Mace, Arc Group) where building-services packages are let separately from fire safety.

- Housing associations and residential property managers with planned-maintenance and improvement programmes.

- Commercial landlords with energy-efficiency and fit-out requirements.

Specific client conversations are already in progress. Target: first direct client instruction within 60 days of launch.

## 6.3  Route-to-market summary

| Channel | Year-1 revenue (£'000) | Basis |
| --- | --- | --- |
| Gemini sub-contract | 2,000 | M&E/fit-out scope visible in Gemini's current order book and pipeline. |
| Direct — existing network | 1,500 | Confirmed conversations and known procurement pipelines where relationships already exist. |
| Direct — new business | 500 | Conservative allowance for new tender and framework activity from Q2. |
| Total | 4,000 |  |

# 7.  Accreditations and Insurance Roadmap

AMPM Building Services builds its own accreditation and insurance stack, independent of Gemini. It trades inside the Group's audited quality, safety and compliance framework while registering trade-specific accreditations in the entity's own name.

## 7.1  Priority accreditations

| Accreditation | Purpose | Priority |
| --- | --- | --- |
| NICEIC / NAPIT | Electrical competence and certification. | Month 1–3 |
| Gas Safe | Gas installation and servicing competence. | Month 1–3 |
| CHAS / SafeContractor | Health & safety pre-qualification for Tier-1 supply chains. | Month 1–2 |
| Constructionline Gold | Public-sector and main-contractor PQQ standard. | Month 2–4 |
| FMB / trade schemes | General building credibility for direct clients. | Month 3–6 |
| ISO 9001 / 14001 alignment | Operate within the Group framework; standalone certification as scale justifies. | Year 1–2 |

## 7.2  Insurance requirements

The following must be in place before the first direct instruction is raised:

- Employers' Liability — statutory minimum £5m; £10m recommended given scale ambition.

- Public Liability — £5m minimum; £10m recommended for Tier-1 supply-chain requirements.

- Professional Indemnity — £1–2m, required for design-and-build and specification work.

- Contract Works / All-Risks — covers works in progress; required for most main-contractor appointments.

- Plant and Equipment — if plant is owned rather than hired.

Sequencing note. Phase 1 (sub-contracting into Gemini) can begin under Gemini's umbrella insurance while the entity's own policies are arranged; this must be confirmed with the Group broker as a priority. The entity's own cover must be in place before Phase 2 direct activity begins.

# 8.  Financial Plan

The financial plan is set out in full in the accompanying model (AMPM Building Services Financial Model v1.0). It is built bottom-up from revenue by channel, fully-loaded headcount, and a defined overhead base, with a monthly Year-1 cash-flow.

## 8.1  Three-year profit & loss (£'000)

|  | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Revenue | 4,000 | 7,000 | 10,000 |
| Cost of sales | (3,415) | (5,938) | (8,460) |
| Gross profit | 585 | 1,063 | 1,540 |
| Gross margin % | 14.6% | 15.2% | 15.4% |
| Staff costs | (318) | (582) | (828) |
| Other overheads | (205) | (315) | (430) |
| EBITDA | 62 | 166 | 282 |
| Depreciation | (8) | (12) | (16) |
| Operating profit | 54 | 154 | 266 |
| Operating margin % | 1.4% | 2.2% | 2.7% |

## 8.2  Revenue ramp and margin maturity

Year 1 is planned as a controlled near-breakeven. Margin is intentionally thin while the entity is weighted toward the lower-margin Gemini sub-contract channel and is absorbing first-year accreditation and set-up cost. As the higher-margin direct channel grows — from £2.0m in Year 1 to £7.0m by Year 3 — blended gross margin firms and operating margin roughly doubles. These are deliberately conservative contracting margins, not aspirational figures.

## 8.3  Working capital and cash

The Year-1 monthly cash-flow shows a peak working-capital requirement of approximately £157k during the ramp, driven by the lag between cost outlay and client receipts plus retention withheld. The board is asked to approve a ring-fenced facility of up to £200k to cover this with headroom.

Critical control. This facility must be funded independently of Gemini AMPM. Gemini's own cash position is tight, and the explicit design principle of this entity is to remove building-services risk and cash drag from the flagship — not to transfer it. Building Services must be self-funding from its own facility from day one.

## 8.4  Key assumptions

- Gross margins by channel: Gemini sub-contract 12.5%, direct (existing) 17%, direct (new) 16%.

- No dedicated premises in Year 1 — operates from the Group base with site-based delivery.

- Initial fleet of 2–3 vans; additional capacity hired as revenue ramps.

- Standard 30-day payment terms; Gemini channel settled monthly. 5% retention typical, released in the following year.

- Employer's NI and pension loaded at 15% on base salaries; group management charge ramps from £60k (Y1) to £150k (Y3).

# 9.  Operations and Team

## 9.1  Leadership and structure

AMPM Building Services launches under the existing Group leadership. Jamie Dawson (Chair), Dan Small (Managing Director) and Luke Finney (Commercial Director) retain their Group roles in the new company. Steve Lee moves across from Gemini to run the project side of the business. Joe Isaac and Jill Wilson each contribute one day per week alongside their Gemini roles, providing experienced commercial and delivery support without a full-time fixed cost.

Inter-company arrangements. The time of Gemini personnel supporting Building Services is provided under inter-company recharge or secondment agreements, so the cost sits in Building Services and not Gemini. This is a deliberate control: it keeps both profit-and-loss accounts clean and preserves the principle that Gemini does not subsidise the new entity. These agreements are to be executed before launch.

## 9.2  Indicative steady-state headcount

The entity launches lean, drawing on the Group's shared back-office (finance, HR, IT, marketing) and part-time secondments. The table below is the indicative steady-state build as direct revenue scales; Year-1 resourcing is intentionally weighted to recharged Group and Gemini time to minimise fixed cost while the order book establishes.

| Role | Y1 FTE | Y2 FTE | Y3 FTE |
| --- | --- | --- | --- |
| BS Lead / General Manager | 1.0 | 1.0 | 1.0 |
| Contracts Manager | 1.0 | 2.0 | 3.0 |
| Project Manager | 1.0 | 2.0 | 3.0 |
| Commercial / Quantity Surveyor | 1.0 | 1.0 | 2.0 |
| Site Supervisor | 0.5 | 2.0 | 3.0 |
| Estimator | — | 1.0 | 1.0 |
| Total FTE | 5.5 | 9.0 | 13.0 |
| Fully-loaded staff cost (£'000) | 318 | 582 | 828 |

## 9.3  Supply chain

An early priority is a qualified, reliable supply chain across all five lines. All appointments pass the Group's standard qualification: PL/EL insurance verification, references, and RAMS capability check.

- Electrical — 2–3 NICEIC-approved sub-contractors approved in Month 1.

- Mechanical — plumbing, heating and Gas Safe engineers; existing Gemini relationships referenced but formal BS supply agreements executed.

- Fit-out — 3–4 preferred dry-lining, joinery and finishing trades.

- Fabric & roofing — façade/EWI specialists and GRP/EPDM/pitched roofers; 2 preferred suppliers minimum per trade.

- Groundworks — 2 preferred drainage and concrete sub-contractors.

## 9.4  Systems and reporting

- Xero — done. Separate entity on the Group account, live ahead of the first invoice.

- Procore — extend the Group platform group-wide to Building Services for consistent project delivery and golden-thread documentation; confirm the seat/licensing basis.

- SafeHR — stand up Building Services on SafeHR before any staff transfer or first hire. Priority pre-launch action.

- IMS — build the Integrated Management System by cloning Gemini's and rebranding for Building Services, keeping quality, safety and environmental standards common across the Group and ready for the entity's own ISO certification as scale justifies.

- Uptick — defer. Relevant only for planned-maintenance contracts, which are not a Day-1 priority; avoid a second subscription until such contracts materialise.

- AMPM Live — Building Services clients onboarded to the Group portal on launch.

# 10.  Launch Plan — to 1 July and First 90 Days

Detailed mobilisation actions, owners and target dates are set out in the accompanying Launch Readiness Plan. The summary below anchors on the 1 July 2026 go-live.

| Window | Actions | Outcome |
| --- | --- | --- |
| Pre-launch (to 30 Jun) | Stand up SafeHR; confirm Xero live and extend Procore to the entity; clone and rebrand Gemini's IMS; confirm insurance route with the Group broker (Gemini umbrella for Phase 1); execute inter-company recharge/secondment agreements for Steve Lee, Joe Isaac and Jill Wilson; finalise brand, logo and letterheads; submit NICEIC/Gas Safe and CHAS applications. | Entity launch-ready for 1 July. |
| Month 1 (July) | Appoint to the first Gemini sub-contract package and invoice first Phase-1 revenue; qualify first electrical and mechanical sub-contractors; convert Dan's client conversations into the first direct enquiry. | Trading; first revenue invoiced. |
| Months 2–3 (Aug–Sep) | Place the entity's own EL/PL/PI cover; complete priority accreditations; secure first direct client instruction; embed monthly board reporting and job-level commercial control; review run-rate against the £4m trajectory. | Run-rate established; first direct instruction secured. |

# 11.  Principal Risks and Mitigants

| Risk | Impact | Mitigant |
| --- | --- | --- |
| Over-reliance on Gemini channel | Revenue concentration; Phase 2 stalls. | Hard 60-day target for first direct instruction; Phase 2 development resourced from day one. |
| Margin erosion on contracts | Repeat of the loss-making pattern seen in Gemini's project divisions. | Job-level commercial control via QS from launch; disciplined tender review; conservative margin assumptions. |
| Working-capital strain | Cash drag, including on Gemini. | Ring-fenced £200k facility, independent of Gemini; monthly cash-flow monitoring. |
| Accreditation delay | Phase 2 direct trading blocked. | Applications begin Month 1; Phase 1 proceeds under Gemini umbrella insurance in the interim. |
| Key-person dependency | Delivery capacity tied to a small team. | Lean but multi-disciplinary first hires; Group back-office support; documented systems in Procore. |
| Supply-chain reliability | Delivery and quality risk. | Standard Group qualification process; minimum two preferred suppliers per trade. |

# 12.  Relationship to Gemini and the Group

Honest starting position. Building-services activity has been running inside Gemini since January 2026 and has been loss-making from inception — a small revenue line at a heavily negative gross margin, flagged in the Q2 board pack as requiring a decision. This entity is that decision. It moves the scope out of Gemini and into a properly structured, separately managed and separately accredited business with its own P&L, supply chain and commercial control — converting an uncontrolled cost line inside the flagship into a managed, margin-accountable subsidiary.

AMPM Building Services was referenced in the AMPM Group Business Plan (May 2026) as a Year-1 subsidiary. This paper provides the operational and financial detail behind that reference, and confirms the Year-1 revenue contribution of £4.0m to the Group's consolidated plan.

Within the Group architecture, Building Services absorbs the M&E and building-services scope previously procured outside Gemini; Gemini provides the revenue base, accreditation credibility and client introductions; and the entity contributes a third independent revenue stream toward the Group's three-year ambition alongside acquisitions.

# 13.  Decision and Next Steps

Immediate actions on approval, in priority order:

- Confirm the insurance route with the Group broker (umbrella cover for Phase 1; own cover before Phase 2).

- Set up Xero and extend Procore to the entity.

- Appoint the BS Lead and first Contracts Manager; begin priority accreditation applications.

- Confirm the ring-fenced £200k working-capital facility.

- Appoint to the first Gemini sub-contract package and invoice first Phase-1 revenue.

- Open Phase-2 conversations with named direct clients, targeting first instruction within 60 days.

Recommendation. That the board approve the launch of AMPM Building Services Limited and the six decisions set out in Section 2.

AMPM Building Services Limited  ·  Launch Business Plan  ·  v2.0 June 2026  ·  Strictly Confidential